## Slide 1
Prioritization during workshop to align on sequence, feasibility, ROI, compliance concerns
Functional Roadmap (initial)
Share initial roadmap with stakeholders for feedback
Alignment on resourcing and funding for capabilities
Ongoing iterative prioritization
Identify Gaps
Refine Gaps
Prioritize Gaps
Kick-off – (function, Data team, IT)
  Objectives & framework
  Identify functional core team
Discovery & Gap Identification
  Business needs/goals/ questions
  Data assets
  Analytics, AI use cases
  Tech solutions
Preliminary gap identification
Refine primary gaps identified
Identify & explore potential solution based on the gaps identified
Ad-hoc sessions with SME as needed for focus area explorations
Engage IT partners to help prioritize based on technical feasibility
Defined capabilities & timeline
Ways of working and RACI
Quarterly review with leaders
Completed list of
  Business needs/questions
  Data assets
  Analytics use cases
  Tech use cases and solutions
  Preliminary list of potential data assets & solutions to pursue
List of data assets, analytics, AI and tech solutions to pursue with
  Business & IT Owner
  Feasibility (1-year & 3-year)
  ROI
  Compliance Concerns
  Alignment on prioritization and sequencing
Key Activities
Key Steps
Deliverables
Discovery Workshop & Gap Analysis

## Slide 2: Discovery Workshop Framework Data & Analytics Discovery & Gap Identification
What are your top 3 business priorities and objectives?
What data, analytics and tech solutions are you using to drive them?
Are there any gaps in current data, analytics or tech solutions?
Definition of the objectives and goals
Are there any objectives that you are not able to drive forward?
Are there any new objectives you want to drive forward in future?
Timing of initiatives
Names of datasets, data sources, and location
Name of tools, solutions & technologies you are using to engage with data
Timing of solutions
Data gaps
    Gaps in Availability
    Gaps in Accessibility
Analytics solution, tools, or technology gaps

## Slide 3: Discovery Workshop
Current State Gaps, Pain Points
Future State Opportunities, Wishlist
Data related
Technology related
People related
Data related
Technology related
People related
Focus Area:___________________________
Current State: ____________________________
_________________________________________
_________________________________________
_________________________________________
Future State: ____________________________
_________________________________________
_________________________________________
_________________________________________